# PROJECT DEFINITION DOCUMENT

Lexora - AI-Powered Language Learning Dictionary

Team Members:

- Gülsüm Yıldırım (221404031)

- Nurefşan Olfaz (211301008)

- Ozan Bayer (211201024)

## TABLE OF CONTENTS

- Project Summary

- Objectives

- Scope

- Target Audience

- Key Features

- Deliverables

- Budget and Resources

- Risks and Mitigation Strategies

- Project Success Criteria

- Document-Specific Task Matrix

## 1. PROJECT SUMMARY

Lexora is an intelligent language learning application designed to revolutionize vocabulary acquisition through AI integration. The platform serves as a smart dictionary that goes beyond traditional word lookup by creating personalized learning experiences. When users add a new word, the AI-powered system automatically generates comprehensive information including definitions, contextual explanations, and example sentences, all organized in a flashcard format.

The application enhances the learning process by generating custom podcasts from user-created word groups, enabling practical application of vocabulary in an audio format. This comprehensive approach combines modern AI technology with proven language learning methodologies to create an effective and engaging educational tool.

## 2. OBJECTIVES

- Develop AI-Integrated Vocabulary Management: Create a system that uses artificial intelligence to automatically generate comprehensive word information including definitions, explanations, and contextual example sentences.

- Implement Interactive Flashcard System: Design and develop an intuitive flashcard interface for storing and reviewing vocabulary with rich, AI-generated content.

- Build Podcast Generation Feature: Develop functionality to create custom audio podcasts from user-selected word groups, enabling audio-based learning and practice.

- Design User-Friendly Interface: Develop an accessible and intuitive user interface suitable for language learners of all proficiency levels.

## 3. SCOPE

This project covers the development of an AI-powered personal vocabulary learning web application designed for individual users. The system will provide AI-generated word definitions and explanations, create example sentences, and suggest related or synonymous words. Users will be able to manage their own vocabulary library, generate podcasts from word groups using text-to-speech technology, export their vocabulary as a PDF file, and track their daily learning streaks.

All searched words will be stored in the database in JSON format. The application will be responsive for both desktop and mobile browsers but will operate for a single user only — meaning no login, registration, or multi-user functionality will be implemented.

Included in Scope:

- AI-based word definition and explanation generation

- Example sentence creation using AI

- Related word and synonym suggestions

- Podcast generation via text-to-speech

- Personal vocabulary management for a single user

- Streak tracking system

- PDF export functionality

- Responsive design (HTML-based web interface)

Excluded from Scope:

- Multi-user system or authentication

- Native mobile applications (Android/iOS)

- Cloud synchronization and social sharing features

## 4. TARGET AUDIENCE

Primary Target Audience:

- University students learning foreign languages (English, Turkish, or other languages)

- Self-taught language learners seeking vocabulary improvement

- High school students preparing for language proficiency exams

- Young professionals learning languages for career advancement

- Language teachers looking for supplementary tools for their students

- Travelers preparing for trips abroad

- Bilingual individuals maintaining vocabulary in multiple languages

## 5. KEY FEATURES

- AI-Powered Word Analysis

  - Automatic generation of word definitions using AI

  - Context-aware explanations tailored to language learners

  - Multiple example sentences demonstrating word usage in different contexts

- Smart Flashcard System

  - Digital flashcard creation with AI-generated content

  - Front: target word; Back: definition, explanation, and examples

  - Visual card interface for easy review and memorization

  - Quick access to personal vocabulary library

- Custom Podcast Generation

  - Convert word groups into audio podcasts

  - Text-to-speech synthesis for pronunciation practice

  - Customizable podcast structure (word, definition, example)

- Vocabulary Organization

  - Tag and categorize words for easy retrieval

  - Search and filter functionality across personal library

  - Bulk operations for efficient vocabulary management

- Responsive Web Interface

  - Mobile-friendly design

  - Consistent experience across devices

  - Clear visual hierarchy

  - Fast loading times

## 6. DELIVERABLES

- Documentation Deliverables:

  - Project Definition Document

  - Project Plan Document

  - Requirements Document

- Software Deliverables:

  - Fully functional web application hosted on a local server

  - Source code repository on GitHub with clear documentation

  - Database schema and setup scripts

  - API documentation for AI integration

  - Test cases and testing documentation

- Presentation Deliverables:

  - Project demonstration video

  - Final presentation slides

  - Live demonstration of key features

## 7. BUDGET AND RESOURCES

### Human Resources:

- Team Members: 3 developers/analysts (Gülsüm Yıldırım, Nurefşan Olfaz, Ozan Bayer)

- Estimated Total Effort: 75 total-hours over the project duration

- Role Distribution: Frontend development, backend development, AI integration, testing, documentation

### Software Resources:

- Development Tools: VS Code, GitHub (Free)

- Frontend Framework: HTML (Free)

- Backend Framework: Python (Free)

- Database: JSON files (Free)

- AI API: OpenAI API (Specifically GPT4o mini) (Paid - estimated $20 and at worst $50 for development and testing)

- Text-to-Speech API: OpenAI API (Included above)

- Version Control: GitHub (Free)

### Hardware Resources:

- Personal computers and laptops for each team member (Already available)

- Internet connectivity (Already available)

- Local hosting for deployment (Free)

### Learning Resources:

- Online documentation and tutorials (Free)

- Course materials and textbooks (Already available)

- Stack Overflow and developer communities (Free)

### Total Estimated Budget:

- Monetary Cost: $20-50 (primarily for API usage)

- Time Investment: 75 total-hours

## 8. RISKS AND MITIGATION STRATEGIES

### Risk 1: AI API Cost Overruns

Description: AI API calls (OpenAI, Google) may exceed budget during development and testing.
Impact: Medium - Could limit feature development or testing scope.
Mitigation:

- Implement caching to reduce redundant API calls

- Set up rate limiting and usage monitoring

- Implement local fallback for basic definitions

- Monitor API usage weekly and adjust usage patterns

### Risk 2: Technical Complexity of Podcast Generation

Description: Integrating text-to-speech and audio processing may be more complex than anticipated.
Impact: Medium - Could delay this feature implementation.
Mitigation:

- Start with simple podcast formats

- Research and prototype TTS solutions early in development

- Have fallback option: simpler audio concatenation

- Allocate extra time in project schedule for this feature

- Consider using existing TTS libraries with good documentation

### Risk 3: Team Member Availability

Description: Team members may have conflicting schedules due to other courses or personal obligations.
Impact: Medium - Could cause some project delays.
Mitigation:

- Establish clear communication channels and regular meeting schedule

- Create detailed task assignments with buffer time

- Document all work clearly so others can continue if needed

### Risk 4: User Interface/Experience Issues

Description: Design may not be intuitive or responsive across all devices.
Impact: Medium - Could reduce user satisfaction and adoption.
Mitigation:

- Conduct early user testing with potential users

- Follow established UI/UX best practices and design patterns

- Iterate based on feedback from team and test users

- Allocate time for UI refinement and polish

### Risk 5: Scope Creep

Description: Additional features may be requested or attempted beyond original scope.
Impact: Medium - Could cause deadline misses and incomplete core features.
Mitigation:

- Maintain clear project scope document

- Implement change management process for new feature requests

- Track all changes and their impact on timeline

- Regular scope review meetings with team

## 9. PROJECT SUCCESS CRITERIA

- Functional Completeness (Critical)

  - Given key features are implemented and operational

  - Users can successfully add words and receive AI-generated content

  - Podcast generation works for at least 80% of word group requests

  - No critical bugs in core functionality

- User Satisfaction (High Priority)

  - At least 80% of test users rate the application as "easy to use" or "very easy to use"

  - User interface is intuitive enough that 80% of users can add words and create flashcards without instructions

  - Positive feedback on AI-generated content quality from at least 70% of users

  - Users report that podcasts are helpful for vocabulary practice (target: 60% agreement)

- Performance Standards (High Priority)

  - Application loads initial page within 5 seconds on standard broadband connection

  - Word lookup and AI content generation completes within 8 seconds

  - Podcast generation for 25-word group completes within 40 seconds

  - Application is responsive and works smoothly on mobile devices

  - System can handle at least 5 concurrent users without performance degradation

- Technical Quality (Medium Priority)

  - Code coverage by unit tests is at least 60%

  - Application successfully deploys to production environment

  - All of the code is well-documented

  - GitHub repository shows regular commits and clear contribution history

- Project Management Success (Medium Priority)

  - Project completed within defined timeline

  - All three major deliverables (Definition, Plan, Requirements documents) submitted on time

  - The budget for the API costs should not pass $50

  - All team members contribute equitably (measured by GitHub contributions and task completion)

## 10. DOCUMENT-SPECIFIC TASK MATRIX

| Task Description | Responsible Team Member | Status | Completion Date |
| --- | --- | --- | --- |
| Project name and summary definition | All team members | Completed | Nov 2, 2024 |
| Objectives and scope definition | Nurefşan Olfaz ve Gülsüm Yıldırım | Completed | Nov 2, 2024 |
| Target audience analysis | Ozan Bayer | Completed | Nov 3, 2024 |
| Key features specification | All team members | Completed | Nov 3, 2024 |
| Deliverables list creation | Ozan Bayer | Completed | Nov 3, 2024 |
| Budget and resources planning | Nurefşan Olfaz | Completed | Nov 3, 2024 |
| Risk analysis and mitigation strategies | Ozan Bayer | Completed | Nov 3, 2024 |
| Success criteria definition | Gülsüm Yıldırım | Completed | Nov 4, 2024 |
| Document formatting and review | All team members | Completed | Nov 5, 2024 |
| Final proofreading and submission preparation | All team members | Completed | Nov 7, 2024 |

Prepared by: Gülsüm Yıldırım, Nurefşan Olfaz, Ozan Bayer